Projet Blockchain SXP
Master 1 Informatique — Génie Logiciel — Projet Phase 2
Past Sprint : 1 Next Sprint : 2
Durée de Sprint: 2 sem.

Developers	Doulkifouli ABDALLAH-ALI, Jalal RABAHI, Trang NGUYEN NGOC BAO, Charly LAMOTHE
Scrum Master	Charly LAMOTHE

Type de tâche
 Nous avons deux types de tâches possibles dans un Sprint :
- Tâche de Study
- Tâche de développement

Definition of Done
- Tâche de Study : Document explicatif qui explicite le fonctionnement
- Tâche de développement : Classes/méthodes testées avec Junit

Definition du Point de charge

Dans notre équipe, et donc dans ce document, nous définissons un point de charge comme
1 heure de travail = 1 point de charge

En moyenne, chaque membre de l’équipe a travaillé sur ce sprint 6 heure par semaine.
Temps de travail par semaine par équipe = heures par personne * nombre personnes = 5 * 4 = 20 heures/semaine.
Temps de travail par sprint = heures/semaine * nombre semaine = 20 * 2 = 40 heures.

Notre Sprint 1 contient donc 40 points de travail.

Past sprint backlog

Ce qui a été fait à 100% répond entièrement à notre “définition of done”.
Item	Charge	Fait (%)
(1) Run BlockChainEstablisherTest with new keys until complete Ethereum blockchain is downloaded	10	50
(3) Study how works Solidity and SmartContract more in details. Use Geth	8	100
(2) Study of how to make BlockChainEstablisherTest in another classes in order to try N peers signature	4	100
(1) Make test of EthereumKeyFactory	3	10
(1) Ethereum key creation	4	100
(1) Study SXP database and password location of user	4	100
(4) Study how communicate between two peer in SXP (JXTA library) in order to exchange the contract in a safe way, for each peer can sign it	4	100
Make past and next sprint backlog of current sprint	3	100

Next sprint backlog

Ceci est un sous-ensemble du Product backlog.
Item	Charge	Fait (%)	Par qui?
(1) Run BlockChainEstablisherTest with new keys until complete Ethereum blockchain is downloaded	?	50	Charly
(2) Document of Study of how to make BlockChainEstablisherTest in another classes in order to try N peers signature	1	50	Charly
(1) Make test of EthereumKeyFactory	1	10	Jalal
(1) Document of Study SXP database and password location of user	1	0	Charly
(4) Document of Study how communicate between two peer in SXP (JXTA library) in order to exchange the contract in a safe way, for each peer can sign it	1	0	Charly
(5) POC of light-client implementation (SmartContract)	?	0	Douli
(1) Persist encrypted account in local db	1	0	Jalal
(3) POC search blocks number per hour (SmartContract)	?	0	Trang

Product backlog

Valeur: 4=Indispensable, 3=Important, 2=Souhaitable, 1=Joli

Risque: 4=Impossible, 3=Fort, 2=Faisable, 1=Facile, 0=Aucun

Charge: voir notre définition.
Item	Valeur	Charge	Risque
(1) Persist encrypted account in local db	4	1	1
(3) POC search blocks number per hour	3	?	3
(3) Test a Solidity SmartContract for time-limit contract	3	2	2
(3) Cancel the contract if time-limit is reach	3	2	2
(2) Choose random peer to start deployment of contract	2	?	3
(7) Study more in details how to works Open Vote Network	1	?	2
(7) Try Open Vote Network	1	1	1
(1) Make test of EthereumKeyFactory	1	3	1
(6) Implement our branch in main project in « real condition » with robust tests	1	?	2
(7) Redo Open Vote Network chart in Phase1 doc.	4	1	0
(1) Run BlockChainEstablisherTest with new keys until complete Ethereum blockchain is downloaded	10	4	0
(3) Study how works Solidity and SmartContract more in details. Use Geth	4	4	1
(2) Study of how to make BlockChainEstablisherTest in another classes in order to try N peers signature	4	4	2
(1) Make test of EthereumKeyFactory	4	3	1
(1) Ethereum key creation	4	4	1
(1) Study SXP database and password location of user	4	4	1
(4) Study how communicate between two peer in SXP (JXTA library) in order to exchange the contract in a safe way, for each peer can sign it	4	4	1
Make past and next sprint backlog of sprint 1	4	3	0
(5) POC of light-client implementation	4	?	4
(2) Document of Study of how to make BlockChainEstablisherTest in another classes in order to try N peers signature	2	1	0
(1) Document of Study SXP database and password location of user	2	1	0
(4) Document of Study how communicate between two peer in SXP (JXTA library) in order to exchange the contract in a safe way, for each peer can sign it	2	1	0